Table of Contents

# Roadmap

## Project: AI-Driven Investment Intelligence Platform (investment)

Version: 1.0 · Date: 2026-04-22 · Horizon: 6 months to GA, 12 months with optional features

## 1. Guiding Principles

- Data before models. A reliable, versioned feature store beats any fancy model running on dirty data.

- Ship thin, ship end-to-end. Sprint 1 delivers a trivial signal from real data through the full pipeline before we broaden coverage.

- Explainability is a feature. Every signal must render a human-readable rationale.

- Free tier first. MVP rides on NSE/BSE/AMFI free data; paid sources are additive, not load-bearing.

- Async by default. Long-running jobs are queued; the portal never blocks on ingestion or training.

## 2. Milestones at a Glance

| Phase | Duration | Window | Headline |
| --- | --- | --- | --- |
| M0 — Foundation | 2 wk | 2026-04-22 → 2026-05-05 | Repo, CI, infra skeleton, auth |
| M1 — Data Layer | 4 wk | 2026-05-06 → 2026-06-02 | Equities + MF ingestion, feature store |
| M2 — Analytics & Signals | 4 wk | 2026-06-03 → 2026-06-30 | Baseline ML, daily signals |
| M3 — Portal & Reports | 4 wk | 2026-07-01 → 2026-07-28 | Dashboard, Asset Explorer, Daily Report |
| M4 — Hardening & Launch | 3 wk | 2026-07-29 → 2026-08-18 | Perf, security, UAT, v1 GA |
| M5 — Advanced (optional) | 8 wk | 2026-08-19 → 2026-10-13 | Backtesting, sentiment, portfolio sim |

## 3. Sprint Breakdown (2-week sprints)

### 🏁 M0 · Foundation (Sprints 1–1.5)

Outcome: team can merge, deploy and authenticate against a real environment.

- Initialize mono-repo: Next.js 16 + React 19 portal, FastAPI analytics service, shared docker-compose.yml

- Enforce folder structure (§7 of SoW) via ESLint custom rule + Pytest layout check

- PostgreSQL 16 + Redis 7 via Docker; Prisma 7 wired to NeonDB staging

- Environment validation with Zod (src/config/env.ts)

- Auth (JWT access + refresh), /auth/* routes, bcrypt/argon2, refresh-token rotation

- Design system baseline: Tailwind v4 tokens, shadcn/ui install, reactbits primitives wired

- CI (GitHub Actions): lint, type-check, unit tests, build, Docker image push

- Observability: pino logger, request ID middleware, /admin/health

Acceptance

- pnpm dev and uvicorn analytics.main:app --reload run on a fresh checkout in under 5 min.

- A new user can register, log in, refresh, and log out through the API.

- CI green on main.

### 🧩 M1 · Data Layer (Sprints 2–3)

Outcome: 5+ years of clean EOD data for equities, MFs, ETFs, indices, commodities, currency.

Sprint 2 — Equities + Indices

- NSE bhavcopy scraper (resilient to format changes, ETag-aware)

- BSE EOD parser

- Equity + index master list with sector/industry mapping

- TimescaleDB hypertable asset_prices (compression policy at 90 days)

- Corporate actions ingestion (splits, dividends, bonuses) with price adjustment

- Airflow DAG ingest_equities_eod scheduled 19:30 IST daily

- Data quality checks (Great Expectations): row count, null rates, price sanity

Sprint 3 — MF, ETFs, Commodities, Currency

- AMFI NAVAll.txt daily ingest, MF master with category & benchmark mapping

- ETF treated as equity with MF-style benchmark

- Commodities (gold, crude) and USD/INR via RBI reference rates

- Data normalization & interpolation rules documented and implemented

- Feature store skeleton: table features_daily, idempotent upsert job

Acceptance

- Any symbol resolvable to its history range via /assets/:symbol/history.

- 5 consecutive daily pipeline runs green, Grafana dashboard live.

### 📊 M2 · Analytics & Signals (Sprints 4–5)

Outcome: Daily BUY / HOLD / AVOID signals with confidence scores, per-asset rationale.

Sprint 4 — Feature engineering

- Returns: daily, weekly, monthly, rolling (1Y, 3Y, 5Y)

- Risk: stdev, Sharpe, Sortino, max drawdown

- Trend: 20/50/100/200 DMA, RSI-14, MACD(12,26,9)

- Relative strength vs benchmark, volatility, correlation matrix

- Liquidity score, sector rotation indicator

- MF-specific: consistency, downside protection, expense-adjusted return

- Feature-store write path: batch + incremental

Sprint 5 — Models & recommendation

- Baseline Logistic Regression pipeline (reproducible, seed-pinned)

- Gradient Boosting (LightGBM) primary model

- Random Forest ensemble

- Signal classifier: BUY / HOLD / AVOID + probability + confidence

- Market regime detector (HMM or rule-based v1)

- Recommendation engine: top-N picks, avoid list, allocation suggestion

- MLflow model registry; retraining DAG (weekly)

Acceptance

- /signals/today returns ≥ 50 assets with rationale text.

- Offline backtest metric: top-decile beats NIFTY50 by ≥ 2% p.a. on 2020–2025 window (informational, not a gating SLA).

### 🖥️ M3 · Portal & Reports (Sprints 6–7)

Outcome: End-users can explore signals, compare assets, read the daily report.

Sprint 6 — Portal core

- Route shell: (auth), (dashboard) layouts

- Dashboard: Market regime badge, top signals table, quick recommendations

- Asset Explorer: search, type/sector filter, asset detail page with chart (recharts)

- Comparison tool (2–4 assets)

- Signal view with history

- Zustand stores, TanStack Query caching, Axios client with 401→refresh interceptor

Sprint 7 — Reports + polish

- Report builder (Markdown → HTML) with sections listed in SoW §5.5

- PDF via weasyprint, S3-compatible storage

- Email digest via SES / Resend (user opt-in)

- LLM narration (Anthropic) with prompt caching, cost caps

- Alerts (signal change, risk): create/list/delete, SSE or polling for events

- Accessibility pass (axe-core), responsive pass

Acceptance

- All routes in SoW §8 render without runtime errors.

- Daily report published automatically 5 business days in a row.

- Lighthouse: Performance ≥ 85, Accessibility ≥ 95 on Dashboard and Asset Detail.

### 🛡️ M4 · Hardening & Launch (Sprints 8–9)

Outcome: Production-ready v1.0.

- Rate limiting (per-IP + per-user) on all public endpoints

- Input validation 100% via Zod (portal) / Pydantic (analytics)

- CORS, CSRF, CSP headers

- Secrets via AWS Secrets Manager / Doppler; no envs in repo

- Backups: RDS daily snapshots, 7-day PITR, restore drill once

- Load test (k6): 50 concurrent, p95 < 500 ms

- Security audit: Semgrep, Bandit, npm audit, OWASP ZAP baseline

- UAT with stakeholders, punch list fix

- Docs: User Manual walkthrough videos (optional)

- Production deploy (AWS ECS Fargate), DNS, TLS, WAF

Acceptance

- UAT sign-off from product + client sponsor.

- On-call runbook published; first on-call rotation starts.

### 🚀 M5 · Advanced (optional, Sprints 10–13)

- Backtesting engine: vectorized (pandas/numpy), walk-forward splits

- Strategy simulator: user-defined rules against historical data

- Portfolio what-if: drag-and-drop weights, projected risk/return

- Sentiment: NewsAPI + transformers pipeline; blend into signal probability

- Global linkage: US indices / VIX correlation module

- Custom rule builder: DSL + UI for manual overrides

## 4. Workstream Owners (to fill)

| Workstream | Owner |
| --- | --- |
| Frontend |  |
| Backend / BFF |  |
| Data Engineering |  |
| ML / Analytics |  |
| DevOps / SRE |  |
| QA |  |
| Product |  |

## 5. Risk Register

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | NSE/BSE scraper breaks | High | Med | bhavcopy archive fallback; contract tests daily |
| R2 | AMFI format change | Med | High | parser has schema version + Great Expectations gate |
| R3 | LLM cost spike | Med | Med | prompt caching, daily spend cap, model fallback |
| R4 | Model overfit | High | High | walk-forward CV, out-of-sample holdout, ensemble |
| R5 | Paid API delay from client | Med | Med | MVP designed to work on free tier |
| R6 | Legal/compliance drift | Low | High | “research-only” disclaimer on every report + login |

## 6. Definition of Done (per feature)

- Typed end-to-end (TS + Zod, Python + Pydantic)

- Unit tests for services, integration tests for route handlers

- OpenAPI updated, Storybook entry if UI

- Logged with request ID, error handled via central error-handler util

- Feature-flagged for risky rollouts

- Metrics emitted (counter + latency histogram)

- Docs updated (Developer Guide for dev-facing, User Manual for user-facing)

## 7. Release Train

- v0.1 (end of M1) — internal alpha, data pipelines only

- v0.5 (end of M2) — internal beta, signals via API

- v0.9 (end of M3) — closed beta, portal live for invited users

- v1.0 (end of M4) — public launch

- v1.x — advanced features rolled out via M5 sprints

## 8. Post-Launch Cadence

- Weekly: model performance review, data quality dashboard triage

- Bi-weekly: product demo + roadmap re-prioritization

- Monthly: cost review (LLM, DB, hosting), security patch window

- Quarterly: full model retrain + portfolio-simulation refresh