Table of Contents

# Statement of Work (SoW)

## Project: AI-Driven Investment Intelligence Platform

Codename: investment Document version: 1.0 Date: 2026-04-22 Prepared for: Internal Product Team Repository: /Users/sudipto/Desktop/projects/investment

## 1. Executive Summary

The AI-Driven Investment Intelligence Platform is a multi-asset research and signal-generation system for the Indian capital markets (NSE, BSE, AMFI-tracked mutual funds, ETFs, indices, commodities and currency). It ingests end-of-day (EOD) market data from public and paid sources, computes risk/return/trend analytics, feeds a multi-factor machine-learning engine that produces BUY / HOLD / AVOID signals, and renders the output as a Daily Report and an interactive web portal.

The portal is built on Next.js 16 (App Router) + React 19 with a clean Claude-style minimalist visual language, animated primitives from reactbits.dev, and accessible component primitives from shadcn/ui. The analytics and ML layer is delivered as a Python FastAPI micro-service that the Next.js backend orchestrates through a secured internal API. Persistence is PostgreSQL (TimescaleDB extension for time-series), caching is Redis, and scheduling is Cron / Airflow.

This document defines the scope, the committed feature list, the technical stack, the repository folder structure, all REST API contracts and frontend routes, and is accompanied by a Roadmap, a Developers Guide, and a User Manual.

## 2. Project Objectives

- Deliver a single source of truth for equity, mutual fund, ETF, index, commodity and currency data for the last 5–10 years.

- Compute and persist a standardized feature store (returns, volatility, Sharpe, drawdowns, moving averages, RSI, MACD, relative strength).

- Generate daily, explainable AI signals (BUY / HOLD / AVOID) with a confidence score per asset.

- Produce an automated, narrative Daily Report (web, PDF, email).

- Provide an interactive web portal for exploration, comparison, ranking and historical review of signals.

- Be API-first, observable, role-ready and horizontally scalable from day one.

## 3. Target Users

| Persona | Description | Primary Needs |
| --- | --- | --- |
| Retail Investor | Self-directed investor managing a personal portfolio | Daily picks, avoid list, clear explanation |
| Advisor / RIA | Registered investment advisor building model portfolios | Ranking, comparison, allocation suggestions |
| Power User / Quant | Researcher validating ideas | Backtesting, feature store access, raw metrics |
| Admin | Platform operator | User management, data pipeline health, model retraining |

## 4. Scope

### 4.1 In Scope (v1 — MVP+)

- Data ingestion for equities, MFs, ETFs, indices, commodities, currency

- Feature engineering and analytics pipeline

- Multi-factor ML scoring engine with ensemble models

- Recommendation engine with top picks, avoid list, allocation suggestions

- Daily Report engine (web, PDF, email digest)

- Web portal: Dashboard, Asset Explorer, Comparison, Signals, Reports, Alerts

- Auth (JWT), RBAC scaffolding, rate-limiting, encryption in transit/at rest

- Observability: structured logs, health checks, metrics

### 4.2 Out of Scope (v1)

- Brokerage order placement / execution

- Real-time tick-level intraday ingestion (stubbed for future)

- Multi-tenant billing / subscription management

- Mobile native apps (web is responsive)

- Regulatory advisory certification (platform is research-only)

### 4.3 Future / Optional (v2+)

- Backtesting engine and strategy simulator

- Portfolio what-if simulation

- News / social sentiment analysis

- Global macro linkage (US → India correlation)

- Custom rule builder for manual overrides

## 5. Feature List (Committed Scope)

The feature list below is the authoritative, contractual scope for this engagement.

### 5.1 🧩 Data Layer (Foundation)

Features

- Multi-asset data ingestion

  - Equities (OHLCV, volume, delivery data)

  - Mutual Funds (NAV, AUM, expense ratio)

  - ETFs

  - Indices (sector + benchmark)

  - Commodities (gold, crude)

  - Currency (USD/INR)

- Historical data storage (minimum 5–10 years)

- Corporate actions handling (splits, dividends, bonuses)

- Sector & industry classification mapping

- Benchmark mapping (stock → index, MF → category benchmark)

- Data normalization & cleaning pipeline

- Missing data handling & interpolation

- Daily EOD data update pipeline

- Optional: intraday ingestion (future scope, stubbed)

Dependencies (APIs / Data Sources)

- NSE (bhavcopy / unofficial APIs)

- BSE data feeds

- AMFI (NAV data — free)

- Value Research (paid, optional high quality)

- Morningstar (paid, premium dataset)

- Optional paid APIs: Tickertape API (limited access), Quandl

- Macroeconomic data: RBI datasets (free), World Bank / FRED (optional)

### 5.2 📊 Feature Engineering & Analytics Layer

Features

- Return calculations: daily, weekly, monthly, rolling returns (critical for MF analysis)

- Risk metrics: standard deviation, Sharpe ratio, Sortino ratio, max drawdown

- Trend indicators: moving averages (20/50/100/200 DMA), RSI, MACD

- Relative strength vs benchmark

- Volatility tracking

- Correlation matrix across assets

- Sector rotation indicators

- Liquidity scoring (volume-based)

- Fund-specific metrics: consistency score, downside protection, expense-adjusted return

- Data feature store (precomputed indicators)

Dependencies

- Python: pandas, numpy, ta, scipy, statsmodels

- Storage: PostgreSQL / TimescaleDB

- Cache: Redis

### 5.3 🤖 AI / Signal Engine

Features

- Multi-factor scoring engine (core)

- Asset ranking engine (daily)

- Signal classification: BUY / HOLD / AVOID

- Probability scoring (outperformance likelihood)

- Confidence score generation

- Market regime detection: Bull / Bear / Sideways, Risk-on / Risk-off

- Sector strength ranking

- Fund ranking within category

- Ensemble model (combine multiple models)

- Model retraining pipeline (weekly / monthly)

Models

- Gradient Boosting (primary)

- Random Forest

- Logistic Regression (baseline)

- Optional: LSTM (time-series), XGBoost / LightGBM

Dependencies

- scikit-learn, xgboost, lightgbm

- Optional: tensorflow, pytorch

- Model tracking: MLflow (optional but recommended)

### 5.4 📈 Recommendation Engine

Features

- Daily top picks: Stocks (Top N), Mutual Funds (Top N per category)

- Avoid list: overvalued / high-risk assets

- Allocation suggestions: Equity / Debt / Gold split, sector allocation

- Time-based signals: entry and exit

- Opportunity tagging: Momentum play, Defensive play, Long-term compounder

- Risk flags: high volatility, trend reversal warning

### 5.5 📝 Daily Report Engine (Core Output)

Features

- Automated daily report generation

- Report sections: Market overview, Key signals summary, Top opportunities, Avoid / caution list, Sector view, Asset allocation suggestion

- Natural-language explanation (AI-generated summaries)

- Historical report archive

- Export formats: Web view, PDF, Email digest

Dependencies

- LLM API (OpenAI or Anthropic) — optional but powerful

- PDF generation: reportlab or weasyprint

### 5.6 🖥️ Web Portal (User Interface)

Features

- Dashboard: market status (Risk ON/OFF), top signals of the day, quick recommendations

- Asset Explorer: search stocks / funds / ETFs; view AI score, risk metrics, trend indicators

- Comparison Tool: stock-vs-stock, fund-vs-fund, asset-vs-benchmark

- Signal View: BUY / AVOID signals, historical signal performance

- Reports section: daily reports archive, filter by date / asset

- Alerts (optional): signal-change alerts, risk alerts

Tech stack (UI)

- React 19 / Next.js 16 (App Router)

- Charting: recharts, chart.js, optional TradingView embeds

- Design language: Claude-style minimalism (neutral palette, generous whitespace, IBM Plex / Inter typography)

- Animated primitives: reactbits.dev

- Component primitives: shadcn/ui (Radix under the hood)

- Tailwind CSS v4

### 5.7 ⚙️ Backend & Infrastructure

Features

- REST API layer

- Data ingestion scheduler

- Signal computation scheduler

- Model training pipeline

- Caching layer

- Logging & monitoring

- Role-based access (single user today, future-proofed)

Dependencies

- Backend: FastAPI (ML / analytics service) + Next.js Route Handlers (BFF / portal API)

- DB: PostgreSQL (+ TimescaleDB)

- Cache: Redis

- Scheduler: Cron (dev) / Apache Airflow (prod)

- Messaging (optional): Kafka or RabbitMQ

- Hosting: AWS / GCP / Azure

### 5.8 🔐 Security & Data Management

Features

- Authentication (JWT, refresh-token rotation)

- Secure API access (HTTPS, CORS whitelist, CSRF for cookie auth)

- Data encryption at rest and in transit

- Backup & recovery (daily snapshots, WAL archiving)

- API key management (envelope encryption for third-party keys)

- Rate limiting (per-IP, per-user, per-endpoint)

### 5.9 📊 Optional Advanced Features (v2+)

- Backtesting engine (critical for validation)

- Strategy simulation

- Portfolio simulation (what-if)

- Sentiment analysis (news, social)

- Global market linkage (US → India correlation)

- Custom rule builder (manual overrides)

Dependencies

- NewsAPI, spaCy, Hugging Face transformers

### 5.10 💰 API / Cost Summary

Free (enough for MVP)

- NSE / BSE (scraped or public data), AMFI (NAV), RBI / macro data

Paid (recommended for quality)

- Value Research / Morningstar (MF quality)

- Quandl (macro + alt datasets)

- NewsAPI (sentiment)

- LLM API (OpenAI / Anthropic)

## 6. Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend framework | Next.js 16 (App Router, Turbopack) | React 19, server components |
| Language | TypeScript 5 | strict mode |
| Styling | Tailwind CSS v4 | design tokens via @theme |
| UI primitives | shadcn/ui + Radix | accessible, owned source |
| Animation | reactbits.dev, Framer Motion | subtle, Claude-style |
| Charting | recharts (primary), chart.js, TradingView embeds |  |
| State | Zustand | lightweight, no boilerplate |
| Data fetching | TanStack Query | caching, retries |
| Forms | react-hook-form + Zod | schema-first validation |
| Icons | lucide-react |  |
| Portal backend | Next.js Route Handlers (Node runtime) | BFF pattern |
| Analytics backend | FastAPI (Python 3.12) | pandas, numpy, scikit-learn, xgboost, lightgbm |
| ORM (portal) | Prisma 7 | PostgreSQL adapter |
| Database | PostgreSQL 16 + TimescaleDB | time-series hypertables |
| Cache | Redis 7 | feature cache + rate limits |
| Scheduler | Cron (dev), Apache Airflow (prod) | DAG per data source |
| Messaging | Kafka or RabbitMQ (optional) | event-driven retraining |
| Auth | JWT (access + refresh), bcrypt/argon2 |  |
| Observability | pino + OpenTelemetry + Grafana |  |
| PDF | weasyprint (primary), reportlab (fallback) |  |
| LLM | Anthropic (primary), OpenAI (fallback) | report narration |
| Testing | Vitest, Playwright, Pytest |  |
| CI/CD | GitHub Actions | lint, type-check, tests, build |
| Hosting | AWS (ECS Fargate + RDS + ElastiCache) | or GCP equivalent |

## 7. Folder Structure

The repository follows the client-mandated, feature-segregated layout. This is the canonical structure enforced in lint and review.

investment/
│
├── src/
│   ├── app/                          # Next.js App Router (Frontend)
│   │   ├── (auth)/
│   │   │   ├── login/
│   │   │   │   └── page.tsx
│   │   │   ├── register/
│   │   │   │   └── page.tsx
│   │   │   └── layout.tsx
│   │   ├── (dashboard)/
│   │   │   ├── dashboard/
│   │   │   │   └── page.tsx
│   │   │   ├── settings/
│   │   │   │   └── page.tsx
│   │   │   └── layout.tsx
│   │   ├── layout.tsx
│   │   ├── page.tsx
│   │   └── globals.css
│   │
│   ├── backend/                      # Backend Layer (API Logic)
│   │   ├── api/                      # Route handlers (thin)
│   │   │   ├── auth/route.ts
│   │   │   ├── users/route.ts
│   │   │   ├── assets/route.ts
│   │   │   ├── signals/route.ts
│   │   │   ├── reports/route.ts
│   │   │   ├── alerts/route.ts
│   │   │   └── middleware.ts
│   │   ├── services/                 # Business Logic
│   │   │   ├── auth.service.ts
│   │   │   ├── user.service.ts
│   │   │   ├── asset.service.ts
│   │   │   ├── signal.service.ts
│   │   │   ├── report.service.ts
│   │   │   ├── alert.service.ts
│   │   │   └── email.service.ts
│   │   ├── repositories/             # Data Access
│   │   │   ├── auth.repository.ts
│   │   │   ├── user.repository.ts
│   │   │   ├── asset.repository.ts
│   │   │   ├── signal.repository.ts
│   │   │   └── report.repository.ts
│   │   ├── database/
│   │   │   ├── prisma/
│   │   │   │   ├── schema.prisma
│   │   │   │   └── migrations/
│   │   │   ├── client.ts
│   │   │   └── seed.ts
│   │   ├── validators/
│   │   │   ├── auth.validator.ts
│   │   │   ├── user.validator.ts
│   │   │   ├── asset.validator.ts
│   │   │   └── signal.validator.ts
│   │   └── utils/
│   │       ├── jwt.util.ts
│   │       ├── hash.util.ts
│   │       └── error-handler.util.ts
│   │
│   ├── frontend/                     # Frontend-Specific Logic
│   │   ├── components/
│   │   │   ├── ui/                   # shadcn + reactbits primitives
│   │   │   │   ├── Button.tsx
│   │   │   │   ├── Input.tsx
│   │   │   │   ├── Modal.tsx
│   │   │   │   └── Card.tsx
│   │   │   ├── features/
│   │   │   │   ├── auth/
│   │   │   │   │   ├── LoginForm.tsx
│   │   │   │   │   └── RegisterForm.tsx
│   │   │   │   ├── dashboard/
│   │   │   │   │   ├── StatsCard.tsx
│   │   │   │   │   ├── MarketRegimeBadge.tsx
│   │   │   │   │   └── TopSignalsTable.tsx
│   │   │   │   ├── assets/
│   │   │   │   │   ├── AssetSearch.tsx
│   │   │   │   │   ├── AssetDetailCard.tsx
│   │   │   │   │   └── PriceChart.tsx
│   │   │   │   ├── signals/
│   │   │   │   │   ├── SignalBadge.tsx
│   │   │   │   │   └── SignalHistory.tsx
│   │   │   │   ├── reports/
│   │   │   │   │   ├── ReportViewer.tsx
│   │   │   │   │   └── ReportArchive.tsx
│   │   │   │   └── compare/
│   │   │   │       └── CompareChart.tsx
│   │   │   └── layout/
│   │   │       ├── Header.tsx
│   │   │       ├── Sidebar.tsx
│   │   │       └── Footer.tsx
│   │   ├── hooks/
│   │   │   ├── useAuth.ts
│   │   │   ├── useUser.ts
│   │   │   ├── useAssets.ts
│   │   │   ├── useSignals.ts
│   │   │   └── useReports.ts
│   │   ├── store/
│   │   │   ├── authStore.ts
│   │   │   ├── userStore.ts
│   │   │   └── appStore.ts
│   │   ├── api/
│   │   │   ├── client.ts             # Axios instance + interceptors
│   │   │   ├── endpoints/
│   │   │   │   ├── auth.api.ts
│   │   │   │   ├── users.api.ts
│   │   │   │   ├── assets.api.ts
│   │   │   │   ├── signals.api.ts
│   │   │   │   ├── reports.api.ts
│   │   │   │   └── alerts.api.ts
│   │   │   └── types/
│   │   │       ├── auth.types.ts
│   │   │       ├── user.types.ts
│   │   │       ├── asset.types.ts
│   │   │       ├── signal.types.ts
│   │   │       └── report.types.ts
│   │   └── utils/
│   │       ├── formatters.ts
│   │       ├── validators.ts
│   │       └── constants.ts
│   │
│   ├── shared/
│   │   ├── types/
│   │   │   ├── user.types.ts
│   │   │   ├── asset.types.ts
│   │   │   ├── signal.types.ts
│   │   │   └── common.types.ts
│   │   ├── constants/
│   │   │   ├── routes.ts
│   │   │   └── errors.ts
│   │   └── utils/
│   │       └── common.util.ts
│   │
│   └── config/
│       ├── env.ts                    # zod-validated env
│       ├── api.config.ts
│       └── app.config.ts
│
├── services/                         # Python micro-services (not shown in tree above but co-located in repo)
│   └── analytics/                    # FastAPI app — see §10
│
├── public/
│   ├── images/
│   └── icons/
│
├── tests/
│   ├── unit/
│   ├── integration/
│   └── e2e/
│
├── .env.local
├── .env.development
├── .env.production
├── next.config.ts
├── tsconfig.json
├── package.json
└── README.md

### 7.1 Folder responsibilities

- src/app/ — Routable UI only. No business logic here. Server Components fetch via src/frontend/api or direct service calls.

- src/backend/ — All server-side logic. api/ delegates to services/, which delegate to repositories/.

- src/frontend/ — Client UI, hooks, stores, API client.

- src/shared/ — Types and constants used by both halves. No runtime dependencies on backend/ or frontend/.

- src/config/ — env.ts is the single source of truth for environment variables, validated with Zod.

- services/analytics/ — Python FastAPI service for heavy analytics / ML.

## 8. Frontend Routes

All app-router paths. (group) segments do not appear in the URL.

| Path | Access | Description |
| --- | --- | --- |
| / | public | Marketing / landing page |
| /login | public | Email + password login |
| /register | public | Sign up |
| /forgot-password | public | Password reset request |
| /reset-password | public | Password reset form (token in query) |
| /dashboard | auth | Market regime, top signals, quick recommendations |
| /assets | auth | Asset explorer (search, filter) |
| /assets/[symbol] | auth | Asset detail page (metrics, chart, signal, history) |
| /compare | auth | Side-by-side comparison tool |
| /signals | auth | Live BUY / AVOID feed + historical performance |
| /reports | auth | Daily report archive (list) |
| /reports/[date] | auth | Single daily report (web view) |
| /reports/[date]/pdf | auth | PDF stream of report |
| /alerts | auth | Active alerts + subscription management |
| /settings | auth | Profile, password, notification prefs, API keys |
| /admin | admin | RBAC-gated admin console |
| /admin/users | admin | User list, role assignment |
| /admin/pipelines | admin | Ingestion / model DAG health |
| /admin/models | admin | Model versions, retrain trigger, MLflow links |

## 9. REST API — Portal (Next.js Route Handlers)

Base URL: /api/v1 Auth: Authorization: Bearer <jwt> unless marked public Content-type: application/json Errors: RFC 7807 Problem+JSON shape { type, title, status, detail, instance }

### 9.1 Conventions

- All list endpoints support ?page=<int>&limit=<int>&sort=<field>&order=asc|desc

- Timestamps are ISO-8601 UTC

- Money in INR minor units (paise) unless noted

- 429 responses include Retry-After

### 9.2 Auth

| Method | Path | Auth | Body | Response |
| --- | --- | --- | --- | --- |
| POST | /auth/register | public | {email, password, name} | 201 {user, tokens} |
| POST | /auth/login | public | {email, password} | 200 {user, tokens} |
| POST | /auth/refresh | public | {refreshToken} | 200 {tokens} |
| POST | /auth/logout | auth | — | 204 |
| POST | /auth/forgot-password | public | {email} | 204 |
| POST | /auth/reset-password | public | {token, newPassword} | 204 |
| GET | /auth/me | auth | — | 200 {user} |

### 9.3 Users

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /users | admin | List users |
| GET | /users/:id | auth (self or admin) | Fetch user |
| PATCH | /users/:id | auth (self or admin) | Update profile |
| DELETE | /users/:id | admin | Soft-delete user |
| PATCH | /users/:id/role | admin | Update RBAC role |

### 9.4 Assets

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /assets | auth | Paginated list, filterable by type, sector, q |
| GET | /assets/search?q=... | auth | Typeahead |
| GET | /assets/:symbol | auth | Full detail: metadata, latest metrics, signal |
| GET | /assets/:symbol/history?from=&to=&interval= | auth | OHLCV / NAV series |
| GET | /assets/:symbol/metrics | auth | Feature-store snapshot |
| GET | /assets/:symbol/corporate-actions | auth | Splits, dividends, bonuses |
| POST | /assets/compare | auth | {symbols:[], metric:'return_1y'} → matrix |

### 9.5 Signals

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /signals/today | auth | Today's BUY / HOLD / AVOID feed |
| GET | /signals?date=YYYY-MM-DD&type=BUY | auth | Historical signals |
| GET | /signals/:symbol/history | auth | Per-asset signal log |
| GET | /signals/regime | auth | Current market regime (Bull/Bear/Sideways, Risk-on/off) |
| GET | /signals/sector-strength | auth | Ranked sector strength |
| GET | /signals/top-picks?assetType=equity&n=10 | auth | Top N picks |
| GET | /signals/avoid-list | auth | Assets flagged AVOID |

### 9.6 Recommendations

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /recommendations/allocation | auth | Equity / Debt / Gold split suggestion |
| GET | /recommendations/sector-allocation | auth | Sector-level weights |
| GET | /recommendations/entries | auth | Time-based entry signals |
| GET | /recommendations/exits | auth | Exit signals |

### 9.7 Reports

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /reports | auth | List (paginated) |
| GET | /reports/latest | auth | Latest published report |
| GET | /reports/:date | auth | Single report JSON |
| GET | /reports/:date/pdf | auth | PDF stream |
| POST | /reports/:date/email | auth | Send report to self |
| POST | /reports/regenerate | admin | Force regeneration |

### 9.8 Alerts

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /alerts | auth | My alerts |
| POST | /alerts | auth | Create {symbol, type, threshold, channel} |
| PATCH | /alerts/:id | auth | Update |
| DELETE | /alerts/:id | auth | Remove |
| GET | /alerts/events?since= | auth | Triggered events |

### 9.9 Admin / Ops

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /admin/health | admin | Overall health |
| GET | /admin/pipelines | admin | DAG status |
| POST | /admin/pipelines/:name/trigger | admin | Manual run |
| GET | /admin/models | admin | Model registry |
| POST | /admin/models/retrain | admin | Trigger retrain |
| GET | /admin/audit-log | admin | Audit trail |

### 9.10 Standard response envelope

{
  "data": { /* payload */ },
  "meta": { "page": 1, "limit": 20, "total": 482 },
  "requestId": "req_01HW..."
}

## 10. REST API — Analytics Service (FastAPI)

Base URL (internal): http://analytics:8000/api/v1 Auth: mTLS or shared internal X-Internal-Key header (never exposed to browser).

| Method | Path | Description |
| --- | --- | --- |
| GET | /health | Liveness + readiness |
| POST | /ingest/run | Trigger ingestion job, body: {source, date} |
| POST | /features/compute | Recompute feature store for {symbol?, date_range} |
| POST | /signals/generate | Run daily signal job |
| GET | /signals/{symbol}?date= | Single-asset signal |
| POST | /models/train | Kick off training, body: {model, asOf} |
| GET | /models | List registered models |
| POST | /reports/build | Build daily report artifacts |
| POST | /backtest/run | (v2) Backtest config |

The Next.js backend never calls third-party data APIs directly in production — it always goes through this service, which owns retries, de-duplication and rate-limit accounting.

## 11. Data Model (High-Level)

Core tables (Prisma / PostgreSQL):

- users(id, email, passwordHash, name, role, createdAt, ...)

- refresh_tokens(id, userId, tokenHash, expiresAt, revokedAt)

- assets(id, symbol, name, type, sector, industry, exchange, benchmarkId, ...)

- asset_prices — TimescaleDB hypertable (assetId, ts, open, high, low, close, volume, delivery)

- mf_nav — hypertable (assetId, ts, nav, aum)

- corporate_actions(id, assetId, type, effectiveDate, ratio, amount, ...)

- features_daily(assetId, date, ret_1d, ret_1w, ret_1m, sharpe_1y, sortino_1y, dd_max, rsi_14, macd, ma_20, ma_50, ma_200, vol_30d, rs_vs_bench, ...)

- signals_daily(assetId, date, signal, probability, confidence, rationale, modelVersion)

- market_regime(date, regime, riskOnOff, notes)

- reports(id, date, markdown, htmlUrl, pdfUrl, status, createdAt)

- alerts(id, userId, symbol, type, threshold, channel, active)

- alert_events(id, alertId, triggeredAt, payload)

- audit_log(id, userId, action, entity, entityId, meta, ts)

## 12. Non-Functional Requirements

| Category | Target |
| --- | --- |
| Availability (portal) | 99.5% business hours, 99.0% overall |
| Page TTI | < 2.5 s on 4G |
| API p95 latency | < 300 ms (read), < 800 ms (write) |
| EOD data freshness | Available by 20:00 IST |
| Report publish time | By 07:30 IST next day |
| Backups | Daily snapshot + 7-day PITR |
| Security | OWASP ASVS L2 |
| Observability | structured JSON logs, request IDs, traces |

## 13. Acceptance Criteria

The engagement is complete when:

- All features in §5 marked in-scope are delivered and pass the acceptance tests in the Roadmap.

- REST API contracts in §9 pass contract tests and OpenAPI spec is published.

- Web portal routes in §8 are reachable, responsive, keyboard-accessible (WCAG AA).

- Daily Report is generated automatically for 5 consecutive business days without manual intervention.

- E2E tests (Playwright) green in CI; unit + integration coverage ≥ 70%.

- Load test: 50 concurrent users, p95 < 500 ms on hot paths.

- Security review clean (Semgrep, npm audit, Bandit on Python).

- Developer Guide and User Manual delivered in .md and .docx.

## 14. Assumptions, Risks, Dependencies

Assumptions

- Client provides paid API credentials (Value Research / Morningstar / NewsAPI / LLM) before Sprint 3.

- Single-region deployment (ap-south-1) is acceptable for v1.

- No regulatory advisory certification is required; platform is explicitly research-only.

Risks

- Unofficial NSE/BSE endpoints may throttle or break → mitigate with bhavcopy archive fallback.

- AMFI NAV parsing format changes → contract test daily.

- LLM cost overrun → cache prompts + responses; tight prompt budget.

- TimescaleDB operational complexity → start with plain PostgreSQL + proper indexes, enable hypertables when data > 50M rows.

External Dependencies

- NSE bhavcopy archive, BSE EOD, AMFI NAVAll.txt, RBI reference rates.

## 15. Deliverables

| # | Artifact | Format |
| --- | --- | --- |
| 1 | Statement of Work (this document) | .md + .docx |
| 2 | Roadmap | .md + .docx |
| 3 | Developers Guide | .md + .docx |
| 4 | User Manual | .md + .docx |
| 5 | Source code (mono-repo) | Git |
| 6 | OpenAPI spec | openapi.yaml |
| 7 | Prisma schema + migrations | src/backend/database/prisma/ |
| 8 | Deployment scripts (Docker, Terraform skeleton) | infra/ |
| 9 | CI workflow | .github/workflows/ |
| 10 | Seed data + demo account | migration + seed |

## 16. Sign-off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Tech Lead |  |  |  |
| Client Sponsor |  |  |  |